**Documentation for Group Victor’s Restaurant Delivery Project**

**Table of Contents**

1. [Planning and Preparation](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#planning-and-preparation)
2. [Website Details](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#website-details)
3. [Communications](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#communications)
4. [Progress Reports](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#progress-reports)
5. [Scrum Meetings](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#scrum-meetings)
6. [Individual Team Assignments](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#individual-team-assignments)
7. [Project Feedback](https://chat.openai.com/c/1283c8a1-746a-485f-acee-39e9c9e36ae4#project-feedback)

**Planning and Preparation**

**1.1 GitHub Repository**

Constantly created and updated the [GitHub repository](https://github.com/Nori-san/RestaurantDelivery) for effective version control.

**1.2 Team Assignments on Trello**

Maintained and updated individual team assignments on the [Trello Kanban board](https://trello.com/invite/b/XTLRN8hK/ATTIa032fc0b5d01f2f96e7f6db0108eb6feFFF1ACBA/restaurent-delivery).

**1.3 Wireframe on Figma**

Designed the project's wireframe on [Figma](https://www.figma.com/file/iyZb6dDdKOZfMkuYS1n0PT/Wireframe?type=design&node-id=0%3A1&mode=design&t=7HjDzlFRua4Vqram-1).

A screenshot of a computer

Description automatically generated

A screenshot of a login and register

Description automatically generated

A screenshot of a menu page

Description automatically generated

A screenshot of a computer

Description automatically generated

**1.4 Local Database Management**

Established and consistently updated the **fsd10\_victor** directory on phpMyAdmin inside **fsd10** directory on localhost. Imported the necessary database and generated the E/R diagram.

A screenshot of a computer

Description automatically generated

**1.5 Target Audience and Research**

Identified the target audience as admin users and customers. Conducted research using Google, [Fat-Free Framework](https://fatfreeframework.com/), and [Packagist](https://packagist.org/).

**Website Details**

**2.1 Website URL**

* [Website URL](http://localhost:8888/fsd10/fsd10_victor/RestaurantDelivery-Branch_MJS/RestaurantDelivery-Branch_MJS/)

**2.2 GitHub Repository URL**

* [GitHub Repository](https://github.com/Nori-san/RestaurantDelivery)

**2.3 Overall Goal and Purpose**

To serve as a functional website for a delivery restaurant.

**2.4 Description of Website Sections**

1. **Menu:** Displays the restaurant menu.
2. **About Us:** Provides information about the restaurant.
3. **Contact Us:** Allows customers to contact the restaurant directly.
4. **Login:** Provides account login and creation functionality.
5. **Order Online:** Enables online ordering.

**Communications**

Provided daily progress updates:

* Created Figma Wireframe
* Created Main Page
* Created Menu Page
* Created Login Page

**Progress Reports**

**4.1 Initial Workflow (17.10.2022)**

* Conducted research on user-friendly design principles.
* Decided on an index and menu page structure.
* Defined layout sections for both pages.

**4.2 Development Progress (22.10.2023)**

* Database analysis completed.
* Initial workflow documentation initiated.
* Webpage development progress:
  + Main Page - Gallery part
  + Registration functionality

**4.3 Development Progress (29.10.2023)**

* Database updates.
* Webpage development progress:
  + Admin Menu page - CRUD functions
  + Menu page for service - connection with DB
  + Menu Item page for service - connection with Menu main page

**Scrum Meetings**

**5.1 Scrum Meeting (31.10.2023)**

**Mark Sumoba:**

* Updated Dashboard.php.
* To-do: create admin\_userCount.php, admin\_menuCount.php.

**Claudiu Mihael Terenche:**

* Worked on Contactus.php.
* To-do: Continue working on Contactus.php.

**Sang Kyu Kim:**

* Worked on Menu Category.
* To-do: Create Admin- interface, Menu - interface, and address issues.

**5.2 Scrum Meeting (1.11.2023)**

**Mark Sumoba:**

* Worked on search functionality, adding cart, and developing checkout.

**Claudiu Mihael Terenche:**

* Worked on Contactus.php.

**Sang Kyu Kim:**

* Worked on Menu Category and addressed issues related to DB design.

**Individual Team Assignments**

**Mark Sumoba:**

* Restaurant design/system
* Webpage development
* Admin section
* Index.html, menu.html
* Navbar development
* DB setup
* Wireframe design
* Initial workflow document
* Gallery development

**Sung Kyu Kim:**

* Restaurant design/system
* Search functions PHP and DB
* Employee section
* Admin functions PHP and DB
* Webpage development
* Database
* Filter functions PHP and DB
* Update menu card PHP and DB
* Admin section
* Navbar development
* DB setup
* Wireframe design
* DB analysis
* Initial workflow document
* DB (ER diagram)
* Gallery development

**Claudiu Mihael Terenche:**

* Restaurant design/system
* Contact us - messages PHP and DB
* Documents
* Webpage development
* Admin section
* Wireframe design
* Initial workflow document

**Post-Mortem**

Provide overall impressions of the project and suggest ways to improve.

**Project Feedback**

Provide overall impressions of the project and suggest ways to improve.